This agreement is dated [DATE]

Parties

[FULL COMPANY NAME] incorporated and registered in England and Wales with company number [NUMBER] whose registered office is at [REGISTERED OFFICE ADDRESS]  (Supplier)

[FULL COMPANY NAME] incorporated and registered in England and Wales with company number [NUMBER] whose registered office is at [REGISTERED OFFICE ADDRESS]  (Customer)

Agreed terms

- Interpretation

The definitions and rules of interpretation in this clause apply in this agreement.

  - Definitions:

Acceptance Certificate: the certificate to be signed by the Customer under clause 13(a).

Acceptance Date: the date on which the Acceptance Certificate is issued by the Customer under clause 13(a).

Acceptance Tests: the tests of the system after installation to be agreed in accordance with clause 12.1 and annexed as ANNEX F.

Actual Hardware Delivery Date: the date on which the Supplier delivers the relevant item of Supplier Hardware to the Site(s).

Actual Installation Date: the date by which the Supplier completes installation of the relevant item of Hardware or a Software Module.

Actual Software Delivery Date: the date on which the Supplier delivers the relevant Software Module to the Site(s).

Affiliate: any entity that directly or indirectly controls, is controlled by, or is under common control with another entity.

Bespoke Software: any software programs developed by the Supplier specifically for the Customer as part of the System and listed in Schedule 1.

Business: the business of the Customer as specified in Schedule 5.

- Business Day: a day, other than a Saturday, Sunday or public holiday in England, when banks in London are open for business.

- Business Hours: the period from [9.00 am to 5.00 pm] on any Business Day.

Business Requirements Specification: the specification agreed between the Customer and the Supplier which sets out the Customer's business requirements regarding the System, contained in ANNEX A.

Change Agreement: an agreement made under clause 16.3.

Commencement Date: the date on which this agreement becomes effective, as specified in Schedule 3.

Completion Date: the estimated date specified in the Implementation Plan (which may be varied in accordance with clause 14) by which the Supplier is to provide the System Ready for Service.

Computer Hardware: the computer hardware used by the Customer to operate the Licensed Software.

Confidential Information: has the meaning set out in clause 26.1.

[Contract Year: any 12-month period ending on any anniversary of the Commencement Date.]

Control: [shall be as defined in section 1124 of the Corporation Tax Act 2010, and the expression change of control shall be interpreted accordingly OR the beneficial ownership of more than 50% of the issued share capital of a company or the legal power to direct or cause the direction of the general management of the company, and controls, controlled and the expression change of control shall be interpreted accordingly.]

Customer Hardware: all the computers and other equipment to be supplied by the Customer as set out in Schedule 2.

Customer Representative: a person duly authorised by the Customer to act on its behalf for the purposes of this agreement and identified to the Supplier by written notice from the Customer.

Customer Software: the software programs to be supplied by the Customer as specified in Schedule 2.

[Cybersecurity Laws: all applicable laws, regulations, codes, guidance (from regulatory and advisory bodies, whether mandatory or not), international and national standards, [industry schemes] and sanctions relating to security of network and information systems and security breach and incident reporting requirements, including the Network and Information Systems Regulations 2018 (SI 506/2018), all as amended or updated from time to time.]

Defect: an error in the Supported Software that causes it to fail to operate substantially in accordance with the relevant Documentation.

Dispute Resolution Procedure: the procedure for dealing with disputes under this agreement as set out in clause 45.

Documentation: the operating manuals, user instruction manuals, technical literature and all other related materials in human-readable and/or machine-readable forms supplied by the Supplier as specified in Schedule 1.

Good Industry Practice: the exercise of that degree of skill, care, prudence, efficiency, foresight and timeliness as would be expected from a leading company within the relevant industry or business sector.

Hardware: the Customer Hardware and the Supplier Hardware.

Hardware Delivery Date: the estimated delivery date specified in the Implementation Plan, on which the Supplier will deliver an item of Supplier Hardware to the Site.

Hardware Installation Tests: the tests set out in the Hardware Installation Test Plan to be inserted in ANNEX D.

Implementation Plan: the time schedule and sequence of events for the performance of this agreement set out in ANNEX C, which may be varied in accordance with clause 14.

Installation Date: the estimated date by which the Supplier will complete installation of a specified item of Hardware or a Software Module as specified in the Implementation Plan.

Intellectual Property Rights: [patents, utility models, rights to inventions, copyright and neighbouring and related rights, trade marks and service marks, business names and domain names, rights in get-up and trade dress, goodwill and the right to sue for passing off or unfair competition, rights in designs, database rights, rights to use, and protect the confidentiality of, confidential information (including know-how and trade secrets), and all other intellectual property rights, in each case whether registered or unregistered and including all applications and rights to apply for and be granted, renewals or extensions of, and rights to claim priority from, such rights and all similar or equivalent rights or forms of protection which subsist or will subsist now or in the future in any part of the world.

Licence: the licence granted under clause 18.

Licensed Software: the Supplier Software as specified in Schedule 1 (except the Third-Party Software and Modified Software (Third-Party)) and all subsequent amendments and updates to such software (including by way of the New Releases) as may be provided under this agreement.

Licensed Users: the employees and agents of the Customer who use the Licensed Software, up to the maximum number specified in Schedule 5.

[Maintenance Agreement: the form of maintenance agreement for the Supplier Software as annexed to this agreement as ANNEX G.]

[Mandatory Policies: the [Customer's OR Supplier's] business policies [and codes] [attached OR listed] in Schedule 6, as amended by notification to the [Supplier OR Customer] from time to time.]

Manufacturers' Warranties: the warranties given by any third-party manufacturer in relation to any item of the Supplier Hardware.

Modified Software: the standard software programs proprietary to the Supplier and/or third parties listed in Schedule 1, modified or to be modified by the Supplier under this agreement for inclusion in the System.

Modified Software (Supplier): those elements of the Modified Software listed in Schedule 1 and identified as such.

Modified Software (Third Party): those elements of the Modified Software listed in Schedule 1 and identified as such.

New Release: a new release of all or any part of the Supported Software suitable for use by the Customer in which previously identified faults have been remedied or to which any modification, enhancement, revision or update has been made but which does not constitute a New Version.

New Version: any new version of the Supplier Software, being a version released by the Supplier after the Acceptance Date which contains such significant differences from the previous versions as to be generally accepted in the marketplace as constituting a new product.

Normal Working Hours: the hours [TIME] am to [TIME] pm GMT Monday to Friday, except English Bank Holidays.

Open-Source Software: any software licensed under any form of open-source licence meeting the Open Source Initiative's definition from time to time, which is included or used in, or in the development of, the Supplier Software or with which the Supplier Software is compiled or to which it is linked.

Permitted Purposes: the meaning given in clause 26.1.

Pre-Installation Tests: the tests to be carried out on the Modified Software and the Bespoke Software before delivery to the Site(s) as provided for in clause 10.

Price: the aggregate price for the Work (other than Training and any other Support Services) and the Licence, as specified in Schedule 4.

Project Manager: the Supplier employee appointed under clause 24.2 who has overall responsibility for the Work.

Ready for Service: installed, tested and having passed or deemed to have passed the Acceptance Tests under clause 13.

Services: the services to be provided by the Supplier under this agreement, including the Support Services and any data migration referred to in the Business Requirements Specification.

Site(s): the location(s) at which the System is to be installed as specified in Schedule 3.

Software Delivery Date: the estimated delivery date specified in the Implementation Plan on which the Supplier will deliver a Software Module to the Site(s).

Software Module: any one of the individual software programs in the Supplier Software.

Software Pre-Installation Test Plan: the document prepared as provided in clause 10.2(a) and to be annexed as ANNEX E.

Source Code: the source code of the software to which it relates, in the language in which the software was written, together with all related flow charts and technical documentation, all of a level sufficient to enable the Customer's development personnel to understand, develop and maintain that software.

Supplier Hardware: all the computers and other equipment to be supplied by the Supplier as set out in Schedule 1.

Supplier Software: the Supplier Standard Software, the Third-Party Software, the Modified Software, the Open-Source Software, the Tools and the Bespoke Software. References to Supplier Software in this agreement shall be taken to include as it is updated from time to time by a New Release.

Supplier Standard Software: the software programs proprietary to the Supplier, listed in Schedule 1, which are to be provided to the Customer without modification.

Support Charges: the annual support charge as specified in Schedule 4.

Support Commencement Date: the Acceptance Date or such other date as may be specified in Schedule 3.

Support Services: the services to be provided by the Supplier under this agreement including Schedule 3 and Schedule 4.

Supported Software: those Supplier Software programs listed as Supported Software in Schedule 1 and all subsequent amendments and updates to, and New Releases of, such programs.

Support Staff: those officers, employees, agents or subcontractors of the Supplier [or any of its Affiliates] connected with this agreement, including those individuals who perform the Supplier's obligations under this agreement.

System: the system consisting of the Supplier Hardware, the Supplier Software and the Documentation.

Technical Specification: the specification of the system contained in ANNEX B and agreed between the Supplier and the Customer to meet the Business Requirements Specification.

Third-Party Licences: any licence of Third-Party Software or Modified Software (Third-Party) granted to the Customer pursuant to clause 8.2.

Third-Party Software: any Open Source Software and any software programs proprietary to third parties, listed in Schedule 1, which are to be provided to the Customer without modification.

Tools: any tools and know-how developed and methods invented by the Supplier in the course of, or as a result of, carrying out the Work, whether or not developed or invented specifically or used exclusively to carry out the Work.

[Training: the training as specified in Schedule 3, to be provided by the Supplier as part of the Services.]

VAT: value added tax imposed by the Value Added Tax Act 1994. [or any equivalent similar tax] chargeable in the UK [or elsewhere].

Virus: any thing or device (including any software, code, file or programme) which may:

prevent, impair or otherwise adversely affect the operation of any computer software, hardware or network, any telecommunications service, equipment or network or any other service or device;

prevent, impair or otherwise adversely affect access to or the operation of any programme or data, including the reliability of any programme or data (whether by re-arranging, altering or erasing the programme or data in whole or part or otherwise); or

adversely affect the user experience, including worms, trojan horses, viruses and other similar things or devices.

Vulnerability: any weakness in the computational logic (for example, code) found in software and hardware components that, when exploited, results in a negative impact to confidentiality, integrity, or availability, and the term Vulnerabilities shall be interpreted accordingly.

Work: all the works, duties and obligations to be carried out by the Supplier under this agreement.

  - Unless the context otherwise requires, a reference to one gender includes a reference to the other genders.

  - Unless the context otherwise requires, words in the singular include the plural and in the plural include the singular.

  - Any words following the terms including, include, in particular, for example or any similar expression shall be interpreted as illustrative and shall not limit the sense of the words preceding those terms.

  - A reference to a statute or statutory provision is a reference to it as [amended, extended or re-enacted from time to time OR it is in force as at the date of this agreement].

  - A reference to a statute or statutory provision includes all subordinate legislation made [from time to time OR as at the date of this agreement] under that statute or statutory provision.

  - Except where a contrary intention appears, a reference to a clause, schedule or annex is a reference to a clause of, or schedule or annex to, this agreement.

  - Clause and schedule headings do not affect the interpretation of this agreement.

  - Writing or written excludes fax [and email OR but not email].

  - The schedules to this agreement, together with any documents referred to in them, form an integral part of this agreement and any reference to this agreement means this agreement together with the schedules and all documents referred to in them, and such amendments in writing as may subsequently be agreed between the parties.

  - If any conflict arises between the terms and conditions of this agreement and any provision of any Schedule, the terms and conditions of the schedule prevail. If the Licensed Software or any of the Services is provided to a Customer in any country listed in Schedule 5, then that schedule shall also apply. In the case of conflict or ambiguity between any provision contained in the body of this agreement and any other schedule and any provision contained in Schedule 5, the provision contained in that schedule prevails, but only in respect of the Customer's use of the Licensed Software or receipt of those Services in that country.

  - A person includes a natural person, corporate or unincorporated body (whether or not having separate legal personality) [and that person's personal representatives, successors or permitted assigns].

- Scope

  - The Supplier grants the Licence and shall supply to the Customer [and its Affiliates], in accordance with this agreement:

    - the Supplier Hardware;

    - the Supplier Software and the Documentation;

    - the services specified in Schedule 3; and

    - the Support Services.

  - The Price is specified in Schedule 4.

  - The supply under clause 2.1 and Price are subject to the terms and conditions set out in this agreement[, including the country specific amendments to this agreement set out in Schedule 5].

- Hardware products to be provided

  - The Supplier shall supply all items of Supplier Hardware, together with all related documentation provided by third-party manufacturers of items of Supplier Hardware.

  - The Customer shall provide all cabling and other equipment needed for the installation of the Supplier Hardware at the Site(s), including any equipment needed to connect and interface Supplier Hardware with Customer Hardware.

  - [For those items of Supplier Hardware manufactured by the Supplier, the Supplier undertakes to make spare parts available to the Customer at the Supplier's standard list price for at least [NUMBER] years from the Acceptance Date. For those items of Supplier Hardware manufactured by third parties, the Supplier shall use reasonable endeavours to get a similar undertaking from such third-party manufacturers and will, in any event, provide the Customer with contact details for those entities known to the Supplier which provide spare parts for the items manufactured by such third parties.]

- System changes and technology substitution

  - The Customer may request changes to the Supplier Hardware in accordance with the procedures set out in clause 16.

  - The Supplier undertakes to offer to the Customer, and the Customer may at any time before the relevant Hardware Delivery Date or Software Delivery Date, and at its sole discretion, choose to obtain from the Supplier, any item of hardware or software in substitution for any corresponding item of the System where the substitute item contains new technology or has better performance characteristics than such item of the System. As part of the offer, the Supplier shall notify the Customer of any change in the Price which would result from such substitution. If the Customer chooses to obtain any such substitute item, the parties shall use best endeavours to agree and execute a Change Agreement in accordance with clause 16.3.

- Hardware delivery and delays

  - Subject to clause 14.3, the Supplier shall [use its reasonable endeavours to] deliver the items of Supplier Hardware to the Site(s) by the applicable Hardware Delivery Dates.

  - If any delivery is delayed at the request of, or because of the acts or omissions of, the Customer, the Implementation Plan shall be amended to take account of such delay in accordance with clause 14.5. If the Supplier can demonstrate that the delay has resulted in an increase in cost to the Supplier of carrying out its obligations under this agreement, the Supplier may at its sole discretion increase the Price by an amount not exceeding any such demonstrable cost. The Supplier may invoice the Customer for any additional monies that become payable in this way within [30] days of demonstrating the increase in costs.

- Hardware testing

  - Before delivering any item of Supplier Hardware to the Site, the Supplier shall carry out reasonable tests to ensure that such item is in operable condition and is capable of meeting the requirements of the Technical Specification once properly installed.

  - Following installation of each item of Supplier Hardware, the Supplier shall carry out the Hardware Installation Tests applicable to that item and shall supply the Customer with copies of the test results.

  - If any item of the Supplier Hardware fails to pass the applicable Hardware Installation Tests then the Supplier shall have [NUMBER] days in which to remedy the deficiency, and the relevant test(s) shall be repeated within a reasonable time.

  - If any item of Supplier Hardware fails in some material respect to pass such repeated Hardware Installation Tests then the Customer may, by written notice to the Supplier, choose at its sole discretion to specify (without prejudice to the Customer's other rights and remedies) a new date for carrying out further tests on the item of Supplier Hardware on the same terms and conditions as are set out in clause 6.2. If the item of Supplier Hardware fails such further tests then the Customer may:

    - request a repeat test under this clause 6;

    - accept the item of Supplier Hardware subject to such change of acceptance criteria, amendment of the Business Requirements Specification and/or reduction in the Price as, after taking into account all the relevant circumstances, is reasonable; or

    - if the Supplier is unable to correct material defects within a period of [six] months from the start of Pre-Installation Tests under clause 6.2, to reject the item of Supplier Hardware as not being in conformity with this agreement, in which case the Customer may terminate this agreement.

- Hardware Warranties

  - The warranties given in this clause 7 are in addition to warranties given in other parts of this agreement.

  - The Supplier warrants that:

    - the Supplier Hardware will be new (except where otherwise specified in Schedule 1) and of satisfactory quality [and will be suitable for the purpose for which it is intended under the Business Requirements Specification, as specified in detail in the Technical Specification]; and

    - as far as it is able, the Supplier will pass on to the Customer the benefits of any Manufacturers' Warranties.

- Software and documentation

  - The Supplier shall carry out the Work with reasonable diligence and despatch, and with reasonable skill and expertise, to [use its reasonable endeavours to] provide the Supplier Software [in all material respects] in accordance with the Technical Specification by the Completion Date.

  - The Supplier shall provide the Third-Party Software and any Modified Software (Third Party) to the Customer [and its Affiliates] under the standard licence terms provided by the relevant third parties, copies of which shall be provided to the Customer, and the Customer agrees to be bound to the relevant third parties by such licence terms [and [to use reasonable endeavours] to ensure that its Affiliates are bound under similar obligations owed to the relevant third parties].

  - The Supplier shall provide the Supplier Standard Software, the Bespoke Software and any Modified Software (Supplier) under the terms of this agreement.

  - The Supplier shall develop the Bespoke Software and modify the Modified Software in accordance with the requirements of the Technical Specification [in all material respects].

  - The Supplier shall provide to the Customer from time to time copies of the Documentation containing up-to-date information for the proper use [and maintenance] of the System. Such Documentation may be supplied in electronic form.

  - The Customer may make such further copies of the Documentation as are reasonably necessary for the use [and maintenance] of the System [and for training the Customer's personnel in use of the System]. The Customer shall ensure that all Supplier's proprietary notices are reproduced in any such copy.

- Services

  - On the terms and conditions set out in this agreement, the Supplier agrees to:

    - deliver and install the Supplier Hardware and Supplier Software at the Site(s);

    - integrate the Supplier Hardware, Computer Hardware, Supplier Software and Customer Software to form the System;

    - carry out, in conjunction with the Customer, the Acceptance Tests; and

    - subject to clause 11.6, [use its reasonable endeavours to] provide the System Ready for Service by the Completion Date.

  - [If requested to do so by the Customer, the Supplier shall:

    - [promptly enter into a software maintenance and support agreement in a form to be agreed between the parties OR provide maintenance and support in accordance with [this agreement including Schedule 3 OR ANNEX G]];

    - [provide the training specified in the Implementation Plan at the rates provided for in that plan OR provide training in accordance with clause 22, Schedule 3 and Schedule 4];

    - make available to the Customer suitably qualified personnel to carry out [such tasks on a consultancy basis concerning the Work as the Customer may specify OR tasks on a consultancy basis concerning the Work in accordance with this agreement including Schedule 3 and Schedule 4];

    - provide the Customer with disaster resources and business continuity services in accordance with this agreement including Schedule 3 and Schedule 4.]

- Pre-installation testing

  - Before delivering any item of Supplier Standard Software or Third-Party Software to the Site(s), the Supplier shall carry out reasonable tests to ensure that such item is in operable condition and is capable of meeting the requirements of the Technical Specification once properly installed.

  - The Supplier shall carry out the Pre-Installation Tests on the Modified Software and Bespoke Software before delivery to the Site(s) in accordance with the following provisions:

    - no later than [30] days from the date of signing this agreement, the Customer shall deliver to the Supplier proposed user acceptance criteria and test data for the Pre-Installation Tests for each module of Modified Software and Bespoke Software. These criteria and data shall be such as are reasonably required to show that each module complies with the relevant parts of the Technical Specification. The Supplier shall provide the Customer, at the Customer's request, with assistance to prepare such user acceptance criteria and test data at the Customer's request at the Supplier's standard rates then in force. The parties shall use best endeavours to agree the Software Pre-Installation Test Plan containing the Pre-Installation Tests for each module within [ten] days from the date of delivery to the Supplier of the proposed criteria and data, and such Software Pre-Installation Test Plan shall be annexed to this agreement as ANNEX E;

    - Within a reasonable time before the Actual Software Delivery Date for each Software Module, the Supplier shall carry out the agreed Pre-Installation Tests for the appropriate Software Module. The Supplier shall give the Customer at least 24 hours' notice of the start of the Pre-Installation Tests and permit the Customer to observe all or any parts of the testing; and

    - if the Software Module fails to pass the Pre-Installation Tests, the Supplier shall remedy the defects and deficiencies, and the relevant test(s) shall be repeated within a reasonable time.

  - If the Software Module fails, in some material respect, to pass the Pre-Installation Tests within [four weeks] from the date of its second submission to the Pre-Installation Tests, then the Customer may, by written notice to the Supplier, choose at its sole discretion to specify (without prejudice to the Customer's other rights and remedies) a new date for carrying out further tests on the Software Module on the same terms and conditions as are set out in clause 10.2. If the Software Module fails such further tests, then the Customer may:

    - request a repeat test under this clause 10;

    - permit installation of the Software Module subject to such change of acceptance criteria, amendment of the Business Requirements Specification and/or reduction in the Price as, after taking into account all the relevant circumstances, is reasonable; or

    - if the Supplier is unable to correct material defects within a period of [six] months from the start of Pre-Installation Tests under clause 10.2(b), reject the Software Module as not being in conformity with this agreement, and terminate this agreement.

- Delivery, installation and delays

  - Subject to clause 14.3, the Supplier shall [use its reasonable endeavours to] deliver each item of Supplier Hardware and each Software Module to the Site(s) on or before the applicable Hardware Delivery Date or Software Delivery Date (as applicable) for that item.

  - The Supplier shall supply to the Customer, within a reasonable time before any relevant Actual Hardware Deliver Date or Actual Software Delivery Date, such information and assistance as may be necessary to enable the Customer to prepare the Site(s) for the installation of the relevant item of Supplier Hardware or Supplier Software.

  - The [Supplier OR Customer] shall, at its own expense, prepare the Site(s) in accordance with the information provided by the Supplier in advance of each Actual Hardware Delivery Date or Actual Software Delivery Date. The [Supplier OR Customer] may request reasonable assistance from the [Customer OR Supplier] to carry out such preparation.

  - Subject to clause 14.3, the Supplier shall [use its reasonable endeavours to] complete installation of each item of Supplier Hardware and each Software Module at the Site(s) by the Installation Date for that item of Supplier Hardware or Software Module.

  - The Customer shall be responsible for ensuring that each item of Customer Hardware and Customer Software is installed and is in working order and available to the Supplier no later than the relevant date specified in the Implementation Plan.

  - If any delivery is delayed at the request of, or because of the acts or omissions of, the Customer, the Implementation Plan shall be amended to take account of such delay in accordance with clause 14.5. If the Supplier can demonstrate by documentary evidence that the delay has resulted in an increase in cost to the Supplier of carrying out its obligations under this agreement, the Supplier may, at its sole discretion, notify the Customer that it wishes to increase the Price by an amount not exceeding any such demonstrable cost. The Supplier may invoice the Customer for any additional monies that become payable in this way within [30] days of demonstrating the increase in costs.

  - Subject to clause 14.3, the Supplier shall [use its reasonable endeavours to] provide the System Ready for Service on or before the Completion Date.

  - If delivery of any item of Supplier Hardware or Software Module because of any act or omission of the Supplier or any third party manufacturer or the System is not Ready for Service by the Completion Date, the Supplier shall in all circumstances be liable for any reasonable costs that the Customer can demonstrate it incurred as a direct result of such delay.

- System acceptance tests

  - No later than [30] days from the date of signature of this agreement, the Customer shall deliver to the Supplier proposed user acceptance criteria and test data for the Acceptance Tests for the System. These criteria and data shall be such as are reasonably required to show that the System complies with the Technical Specification. The Supplier shall provide the Customer with reasonable assistance to prepare such user acceptance criteria and test data at the Customer's request. The parties shall use best endeavours to agree the Acceptance Tests for the System within [ten] days from the date of delivery to the Supplier of the proposed criteria and data.

  - Within [ten] days of the Actual Installation Date, the Acceptance Tests shall be carried out. The Acceptance Tests shall be started as soon as reasonably possible after installation and shall be run continuously during Normal Working Hours. The Supplier shall carry out the agreed Acceptance Tests for the System unless the Customer notifies the Supplier, not later than five days after the Actual Installation Date, that it will carry out the Acceptance Tests. The party carrying out the Acceptance Tests shall give the other party at least 24 hours' notice of the start of the Acceptance Tests and permit the other party to observe all or any part of the testing.

  - If the System fails to pass the Acceptance Tests, the Customer shall, within [NUMBER] days from the completion of the Acceptance Tests, or any part of these tests, provide a written notice to this effect, giving details of such failure(s). The Supplier shall remedy the defects and deficiencies and the relevant test(s) shall be repeated within a reasonable time.

  - If the System fails in some material respect to pass any repeated Acceptance Tests within [four weeks] from the date of its second submission to the Acceptance Tests, then the Customer may, by written notice to the Supplier, choose at its sole discretion:

    - to fix (without prejudice to the Customer's other rights and remedies) a new date for carrying out further tests on the System on the same terms and conditions. If the System fails such further tests then the Customer may request a repeat test under this clause 12; or

    - to accept the System subject to such change of acceptance criteria, amendment of the Technical Specification and/or reduction in the Price as, after taking into account all the relevant circumstances, is reasonable; or

    - if the Supplier is unable to correct material defects within a period of [three] months from the commencement of Acceptance Tests under clause 12.2, to reject the System as not being in conformity with the agreement, in which event the Customer may terminate this agreement.

- System Acceptance

Acceptance of the System shall be deemed to have occurred on whichever is the earliest of:

    - the signing by the Customer of an Acceptance Certificate for the last Software Module to pass the Acceptance Tests;

    - the expiry of [five days] after the completion of all the Acceptance Tests, unless the Customer has given any written notice under clause 12.3;

    - the expiry of [ten days] after the Actual Installation Date of the final Software Module if the Acceptance Tests for that module have not started, or have not been pursued with due diligence, unless such failure results from the Supplier's failure to co-operate in the performance of the Acceptance Tests; or

    - the use of the System by the Customer in the normal course of the Business.

- Implementation Plan and extension of time

  - Both parties shall [use their reasonable endeavours to] perform their obligations under this agreement in accordance with the Implementation Plan.

  - The Supplier shall [use its reasonable endeavours to] complete the Work in each stage of the Implementation Plan by the date specified in the Implementation Plan, subject to clause 14.3.

  - The Supplier shall be given an extension of time for completion of any one or more of the stages in the Implementation Plan, or any of its other performance obligations under this agreement, if one of more of the following events occurs:

    - a variation to the System is made at the Customer's request under the change control procedures set out in clause 4 or clause 16;

    - a force majeure event occurs as described in clause 43; or

    - delay is caused in whole or in part by an action or omission of the Customer or its employees, agents or third party contractors.

  - If the Supplier is entitled to an extension of time under clause 14.3, it shall give written notice to the Customer not later than seven days after the beginning of the event. Such notice shall specify the event relied on and, in the case of a force majeure event under clause 43, shall estimate the probable extent of the delay.

  - The Customer Representative and the Project Manager shall use best endeavours to agree in writing, signed by both parties, what extension of time is reasonable in the circumstances. The Implementation Plan, or performance obligation, shall be deemed amended accordingly.

- Payment

  - The Supplier shall submit invoices in accordance with Schedule 4. The Customer shall make payment of each invoice by the due date stated in that invoice or within 30 days of receipt of the invoice, whichever is later.

  - The Customer shall pay the Support Charges on the Support Commencement Date and on each anniversary of that date. The Supplier shall invoice the Customer for the Support Charges no later than 30 days before any anniversary of the Support Commencement Date at the invoicing address specified in Schedule 4.

  - The Price, the Support Charges and all other payments stated in Schedule 4 are exclusive of VAT. The Supplier shall provide the Customer with a valid VAT invoice. [The Customer shall pay any stamp duties or similar transfer taxes imposed on the supplies made under this agreement and shall reimburse the Supplier for any such stamp duties or similar transfer taxes paid by the Supplier.] If the Customer is required to make any deduction for or on account of tax from any payment due under this agreement (Tax Deduction):

    - the Customer shall account to the relevant tax authority for such Tax Deduction and shall provide evidence to the Supplier that it has so accounted.

    - the amount of the payment due under this Agreement shall be increased so that the Supplier receives an amount equal to the amount that would have been received by it, had the Customer not been required to make any Tax Deduction.

The Customer and the Supplier shall co-operate to minimise the amount of any Tax Deduction. If following the making of a Tax Deduction, the Supplier determines [in its sole discretion/ acting in good faith] that it (or any member of the Supplier's group) has received and retained any credit, relief or other benefit as a result of the Tax Deduction, the Supplier shall pay such amount to the Customer as the Supplier determines [in its sole discretion/ acting in good faith] would leave the Supplier in the same position as if the Customer had not been required to make any Tax Deduction.

  - [If the Customer fails to make any payment due to the Supplier under this agreement by the due date for payment, the, without limiting the Supplier's remedies under [TERMINATION CLAUSE],] the Customer shall pay interest on the overdue amount at the rate of [4]% per annum above [FULL NAME OF BANK]'s base rate from time to time. Such interest shall accrue on a daily basis from the due date until actual payment of the overdue amount, whether before or after judgment. The Customer shall pay the interest together with the overdue amount.

  - The Supplier may increase the annual charge at any [time OR anniversary of the Support Commencement Date after the [first OR second] such anniversary by giving the Customer at least [three months'] notice before such anniversary].

  - All invoices issued by the Supplier under or in connection with this agreement shall be accompanied by a sufficiently detailed breakdown of the matters being invoiced (including [details of time taken to perform services per individual and] any additional costs under clause 15.7).

  - Reasonable out-of-pocket expenses may be charged by the Supplier on production of reasonable evidence of expenditure to the Customer.

  - For the duration of this agreement, and for a period of [seven] years from termination or expiry of this agreement, the Supplier shall maintain full and accurate records, in a form to be approved in writing by the Customer, of all charges, prices, costs and expenses associated with and invoiced in respect of the System and the Services.

  - At the Customer's request and its expense, the Supplier shall [grant access OR produce] to the Customer or its designated auditors [to the premises,] records and accounts of the Supplier [and its] [Affiliates] [and] [subcontractors] relevant to the System or the Support Services[, including its [and their] data processing facilities, and to such of its and their supporting documentation and explanations from Support Staff as is reasonable to ascertain compliance with this agreement].

  - Such access shall be granted no more than once during any Contract Year during Normal Business Hours and will be subject to reasonable prior notice from the Supplier[, except to the extent that such access is required by the Customer's regulators outside of these parameters].

  - If, on such examination, the Customer determines that any charges, prices, costs or expenses exceed or fall short of the amounts properly chargeable to, or recoverable from, the Customer, an appropriate adjustment shall be effected between the parties promptly.

  - If the Supplier visits the Site(s) at the Customer's request to investigate a failure of the System, which proves in the Supplier's reasonable opinion not to have been caused by a Defect, the Supplier may charge the Customer for the time spent on such visit on a time-and-materials basis at its standard rates then in force.

- Change control and technology substitution

  - The Customer may, by giving written notice to the Supplier at any time during the term of this agreement, request a change to the System.

  - Within [seven] working days of receipt of such notice, the Supplier shall, at its standard rates then in force, prepare for the Customer a written [quote for] [If the changes are to be at a fixed price] OR estimate of] [If the changes are to be calculated on a time and materials basis] any increase or decrease in the Price, and of any effect that the requested change would have on the Implementation Plan.

  - Within [14] working days of receipt of the written [quote OR estimate] referred to in clause 16.2, the Customer shall inform the Supplier in writing of whether or not the Customer wishes the requested change to be made. If the change is required, the Supplier shall not make the requested change until the parties have agreed and signed a written agreement specifying, in particular, any changes to the Implementation Plan and Price.

  - The Supplier shall in its sole discretion offer to the Customer, and the Customer may at any time before the Actual Software Delivery Date choose to obtain from the Supplier, any item of software in substitution for any corresponding item of the System where the substitute item contains new technology or has better performance characteristics than such System. As part of the offer, the Supplier shall notify the Customer of any change in the Price which would result from such substitution. If the Customer chooses to obtain any such substitute item, the Supplier shall only be obliged to provide it once the parties agreed and executed a Change Agreement in accordance with clause 16.3.

- Ownership

  - The Intellectual Property Rights in the System are, and shall remain, the property of the Supplier or their appropriate third party rights owners(s).

  - The Supplier reserves the right to grant a licence to use the System to any other party or parties and the Customer acquires no rights in or to the System other than those expressly granted by this agreement.

  - The Customer shall do and execute, or arrange for the doing and executing of, each necessary act, document and thing that the Supplier may consider necessary or desirable to perfect the right, title and interest of the Supplier in and to the Intellectual Property Rights in the Bespoke Software, the Tools and the Modified Software (Supplier).

  - The Customer shall use reasonable endeavours to prevent any infringement of the Supplier's Intellectual Property Rights in the System and shall promptly report to the Supplier any such infringement that comes to its attention. In particular, the Customer shall:

    - ensure that each Licensed User, before starting to use the System, is made aware that the System is proprietary to the Supplier (or appropriate third-party rights-owner) and that it may only be used and copied in accordance with this agreement;

    - implement suitable disciplinary procedures for employees who make unauthorised use or copies of the System, except as provided for in clause 19.1; and

    - not permit third parties to have access to the System without the prior written consent of the Supplier, who may require that such third party executes a written confidentiality agreement before being given access to the System.

- Software Licence and documentation

  - The Supplier grants, subject to the terms of this agreement, the Customer [and its Affiliates] the non-exclusive, non-transferable right (subject to clause 32) to use the Licensed Software [on the Computer Hardware] and the Documentation for any purpose related to the Business (Licensed Purposes).

  - The Licensed Software may be used only by Licensed Users [at the Site(s)], except as follows:

    - the Licensed Software may be used on any replacement for all or any part of the Computer Hardware that has been provided, or approved in writing in advance, by the Supplier;

    - [the Licence may, with the prior written consent of the Supplier, be extended to additional Licensed Users, and Schedule 5 may be amended accordingly, provided that any appropriate additional fee is paid to the Supplier before such use;]

    - [if the Customer transfers the whole of the Business permanently to another site, the Licensed Software may be used at the new site by the Licensed Users, provided that the Supplier is informed in writing of the change of site before use of the Licensed Software commences at the new site;]

    - if the Computer Hardware becomes inoperable for any reason, the Licensed Software may be temporarily used on backup equipment until the Computer Hardware is repaired, and the Customer may use the Licensed Software for the purpose of testing whether any such backup equipment is suitable for use while the Computer Hardware is inoperable; and

    - if any Site becomes temporarily unusable due to flood, fire or similar damage, or an emergency situation, the Licensed Software may be used at an alternative site until the Site is again useable, provided that the Customer gives the Supplier notice of such alternative site and permits the Supplier to inspect such site once the Licensed Software is again in use at the Site to ensure that no copy of all or any part of the Licensed Software remains at the temporary site. If the alternative site is managed by a third party, the third party must have signed a confidentiality undertaking addressed to the Supplier to protect the Supplier's Confidential Information before the Licensed Software is transferred to the alternative site.

  - The Customer shall comply with the Third-Party Licences and shall indemnify and hold the Supplier harmless against any loss or damage which it may suffer or incur as a result of the Customer's breach of such terms howsoever arising.

  - The Supplier may treat the Customer's breach of any Third-Party Licence as a breach of this agreement.

- Transfer or reproduction of Licensed Software

  - The Customer may make such copies of the Licensed Software as are reasonably necessary for use in accordance with this agreement and for the purposes of backup and security. The Customer has no right to make, or authorise the making of, any other copies of the Licensed Software.

  - The Supplier shall at all times own all copies of all or any part of the Licensed Software. For copies recorded on a tangible medium, the Customer shall place on each copy of all or any part of the Licensed Software a clearly visible label indicating that the copy is the property of the Supplier and reproducing the Supplier's proprietary rights notice. For electronic copies, the Customer shall ensure that all proprietary notices contained in the Licensed Software shall be maintained in such copies and shall display when the software is run, in the same way as in the case of the Licensed Software as supplied by the Supplier. The Customer shall keep all copies of the Licensed Software in a secure place when not in use and shall, at all times, keep all such copies in its possession or control.

  - The Customer shall not:

    - sub-license, rent, lend, assign or transfer in any other way this agreement or the Licensed Software to any person without the prior written consent of the Supplier; and

    - give access to the Licensed Software through any network of computers to users who are not employees or agents of the Customer.

- Use and adaptation of Licensed Software

  - The Customer may use the Licensed Software with other software.

  - The Customer may not make adaptations or variations of the Licensed Software without the prior consent of the Supplier.

  - The Customer may not disassemble, decompile, reverse translate or in any other manner decode the Licensed Software, except as permitted by law.

- [Support Services

  - The Supplier shall supply the Customer with New Releases in machine-readable form together with related amendments to the Documentation. The Supplier may make such New Releases available for downloading over the internet and will promptly notify the Customer when such downloads are available.

  - The Supplier shall notify the Customer promptly in writing of the issue of any New Version, specifying the following:

    - the charge for delivery and installation of the New Version;

    - the licence fee payable for the New Version;

    - in what way the New Version differs from the previous version in terms of functionality, performance and compatibility;

    - the terms on which the Supplier will make the New Version available.

  - For the avoidance of doubt, nothing in this agreement shall oblige the Supplier to provide, or the Customer to take, any New Version.

  - [The Supplier shall ensure that support is available by telephone, email and fax during Normal Working Hours to provide assistance to the Customer in respect of the following:

    - remedying Defects in the Supported Software; and

    - providing advice on the use of the Supported Software.]

  - [The Supplier shall use reasonable endeavours to correct Defects notified to it by the Customer in a timely manner appropriate to the seriousness of the circumstances in accordance with the following procedure:

    - the Customer shall promptly notify the Supplier of all Defects. Where such notification is made orally, the Customer shall provide written confirmation (which may be sent by fax or by email) of the notification within [two] working days;

    - within [two] hours of such notification, the Supplier shall acknowledge receipt of the notification and shall determine, in consultation with the Customer, how seriously the Defect affects the Customer's operations;

    - if a notified Defect halts or substantially impairs the Customer's operations which use the Supported Software, the Supplier shall start work on correcting the Defect within [four] hours of receipt of such notification, shall use all reasonable efforts to correct the Defect as soon as possible and shall keep the Customer informed of progress towards the correction of the Defect;

    - if a notified Defect, while not halting or substantially impairing the Customer's operations, causes those operations to become significantly slowed or causes substantial inconvenience, the Supplier shall commence work on correcting the Defect within [48] hours of receipt of such notification and shall use all reasonable efforts to correct the Defect as soon as possible; and

    - in the case of Defects other than those specified in clause 21.5(c) and clause 21.5(d), the Supplier shall start work on correcting the Defect as soon as the Supplier's workload allows and shall use commercially reasonable efforts to correct the Defect.]

  - The Supplier shall use reasonable efforts to ensure the accurate migration of any data, but gives no warranties as to the completeness or accuracy of such migration. The Customer shall be responsible for checking the accuracy and completeness of the migrated data and shall promptly give sufficient details to the Supplier of any inaccuracies or omissions in order to permit the Supplier to correct them. If such data includes personal data, the Supplier shall return all copies of such personal data to the Customer on completion of the data migration process.]

- [Training

  - The Supplier undertakes to provide the Training to the Customer [in consideration of the Training charges specified in Schedule 4].

  - Any additional training required by the Customer shall be provided by the Supplier at the Supplier's standard rates then in force.

  - Training shall be carried out at [the Site(s) OR the Supplier's premises OR location(s) specified in Schedule 3], or as may otherwise be agreed by the Customer. Any special equipment necessary for the Training shall be provided by the Supplier.]

- Supplier personnel: System and support services

  - The Supplier undertakes that its employees and contractors, while on the Site(s) or any other premises of the Customer, will comply with all relevant rules and regulations laid down by the Customer from time to time for the behaviour of its own employees [and contractors], as notified reasonably in advance to the Supplier in writing to the Supplier from to time. [Access to the same via the Customer's intranet shall be deemed to satisfy such notification requirement.] The Supplier shall remove any employee or contractor whom the Customer can demonstrate has failed to comply with such rules, regulations and requirements.

  - The Supplier alone shall be responsible for the supervision, direction, control, wages, taxes, national insurance and benefits of [the Support Manager and] the Support Staff. The Supplier assumes full responsibility for their acts and omissions and acknowledges that they are not employees or agents of the Customer.

  - [During the term of this agreement and for a period of six months after its termination neither party shall, without the prior written consent of the other, solicit, or permit any Affiliate or Associate to solicit, the employment of any person who is employed by the other party in the course of developing, supplying, maintaining or supporting the Supplier Software or any part of it.]

- System: project management

  - No later than [five days] after the Commencement Date, the Customer shall notify the Supplier of the name and qualifications of the person appointed as the Customer Representative.

  - The Supplier shall appoint the Project Manager, who shall have the responsibility and commensurate authority for the overall progress of the Work and to whom all questions regarding this agreement can be referred. The name and qualifications of the appointed individual shall be notified in writing to the Customer Representative.

  - The Customer Representative shall co-operate with the Project Manager and shall attend meetings scheduled by the Project Manager at reasonable intervals not less than once a week to advise and assist the Supplier on all matters relating to the Work.

  - The provision of employees, subcontractors and agents of the Supplier to carry out the Work shall be at the discretion of the Supplier.

  - The Supplier agrees that the Project Manager [and [SPECIFY KEY STAFF]] shall not be replaced before the Acceptance Date without notice to the Customer, unless:

    - the individual to be replaced is prevented by ill-health from carrying out their duties in connection with the agreement for a significant period;

    - the individual resigns from employment with the Supplier;

    - the contract of employment of the individual is terminated; or

    - the Customer makes a reasonable, written request to the Supplier to replace the individual because they have performed unsatisfactorily or have caused a breach of any of the Supplier's obligations under this agreement howsoever arising.

  - If any such person is replaced, the Supplier shall consult with the Customer Representative about the identity of a suitable replacement.

  - The Customer agrees that the Customer Representative [and [SPECIFY KEY STAFF]] shall not be replaced before the Acceptance Date without notice to the Supplier, unless:

    - the individual to be replaced is prevented by ill-health from carrying out their duties in connection with the agreement for a significant period;

    - the individual resigns from employment with the Customer;

    - the contract of employment of the individual is terminated; or

    - the Supplier makes a reasonable, written request to the Customer to replace the individual because they have performed unsatisfactorily or have caused a breach of any of the Customer's obligations under this agreement howsoever arising.

  - The Customer shall consult with the Project Manager about the identity of a suitable replacement.

  - The Supplier shall:

    - take all reasonable steps to maintain continuity in relation to the Support Staff team; and

    - to the extent possible, give the Customer reasonable written notice of any proposed holiday or leave of absence to be taken by the Support Manager.

- Support services: Customer's obligations

  - During the term in which the Support Services are to be provided under clause 33.2, the Customer shall not, without the Supplier's prior written approval, allow any person other than a representative of the Supplier to modify, repair or maintain any part of the Supported Software.

  - The Customer shall co-operate with the Supplier in any manner reasonably required by the Supplier in order to carry out the Work, including provision of information and data, making available suitably qualified employees and contractors of the Customer and, subject to the Supplier's compliance with the Customer's normal security requirements [as specified in Schedule 3]:

    - provide access to the Customer's systems for the purpose of carrying out diagnostics and correction of Defects, provided that such access shall be direct or remote, at the Customer's option, and that, in the latter case, it will be subject to the Supplier's compliance with any additional requirements for security and encryption techniques or software which may from time to time be specified by the Customer;

    - provide such further access for the Support Staff to the Site(s) as is necessary to carry out the Supplier's obligations under this agreement. The Customer shall obtain for the Supplier all permissions necessary to obtain such access;

    - when the Support Staff are working on the Site(s), provide facilities and supplies reasonably required by the Supplier, such as power and computer consumables.

  - The Customer shall, at its own expense, provide the equipment necessary at the Site(s) to enable the access referred to in clause 25.2(a) in accordance with the specifications set out in the Business Requirements Specification, but all other costs and expenses for such access shall be borne by the Supplier.

  - The Customer may, acting reasonably, restrict access to certain areas of its premises or systems on security grounds.

  - The Customer shall, no later than the Support Commencement Date, appoint and maintain for the duration of the agreement an individual to serve as primary contact with the Supplier for the purpose of the provision of services under this agreement, and a deputy to that individual, and shall notify the Supplier of the names of those individuals promptly on their appointment.

  - The Customer shall comply, as soon as reasonably practicable, with all the Supplier's reasonable requests for information or assistance.

- Confidentiality and publicity

  - Confidential Information means all confidential information (however recorded or preserved) disclosed by a party or its Representatives (as defined below) to the other party and that party's Representatives [whether before or] [after the date of this agreement] in connection with [DESCRIBE TRANSACTION OR CONTRACT], including but not limited to:

    - the [existence and] terms of this agreement [or any agreement entered into in connection with this agreement];

    - any information that would be regarded as confidential by a reasonable business person relating to:

      - the business, assets, affairs, customers, clients, suppliers, [or] plans [, intentions, or market opportunities] of the disclosing party [(or of any member of the group of companies to which the disclosing party belongs)]; and

      - the operations, processes, product information, know-how, designs, trade secrets or software of the disclosing party [(or of any member of the group of companies to which the disclosing party belongs)];

    - any information developed by the parties in the course of carrying out this agreement; and

    - any information detailed in Schedule [NUMBER].

Representatives means, in relation to a party, its employees, officers, contractors, subcontractors, representatives and advisers.

  - The provisions of this clause shall not apply to any Confidential Information that:

    - is or becomes generally available to the public (other than as a result of its disclosure by the receiving party or its Representatives in breach of this clause);

    - was available to the receiving party on a non-confidential basis before disclosure by the disclosing party;

    - was, is or becomes available to the receiving party on a non-confidential basis from a person who, to the receiving party's knowledge, is not bound by a confidentiality agreement with the disclosing party or otherwise prohibited from disclosing the information to the receiving party; [or]

    - the parties agree in writing is not confidential or may be disclosed[; or]

    - [is developed by or for the receiving party independently of the information disclosed by the disclosing party.]

  - Each party shall keep the other party's Confidential Information secret and confidential and shall not:

    - use such Confidential Information except for [the purpose of exercising or performing its rights and obligations under or in connection with this agreement OR [SPECIFY PURPOSE]] (Permitted Purpose); or

    - disclose such Confidential Information in whole or in part to any third party, except as expressly permitted by this clause 26.

  - A party may disclose the other party's Confidential Information to those of its Representatives who need to know such Confidential Information for the Permitted Purpose, provided that:

    - it informs such Representatives of the confidential nature of the Confidential Information before disclosure; and

    - at all times, it is responsible for such Representatives' compliance with the confidentiality obligations set out in this clause.

  - A party may disclose Confidential Information to the extent such Confidential Information is required to be disclosed by law, by any governmental or other regulatory authority (including, without limitation, [ANY RELEVANT SECURITIES EXCHANGES]) or by a court or other authority of competent jurisdiction provided that, to the extent it is legally permitted to do so, it gives the other party as much notice of the disclosure as possible [and, where notice of disclosure is not prohibited and is given in accordance with this clause 26.5, it takes into account the reasonable requests of the other party in relation to the content of the disclosure].

  - [A party may, provided that it has reasonable grounds to believe that the other party is involved in activity that may constitute a criminal offence under the Bribery Act 2010, disclose Confidential Information to the Serious Fraud Office without first informing the other party of such disclosure.]

  - Each party reserves all rights in its Confidential Information. No rights or obligations in respect of a party's Confidential Information other than those expressly stated in this [clause OR agreement] are granted to the other party, or to be implied from this agreement.

  - On termination [or expiry] of this agreement, each party shall:

    - destroy or return to the other party all documents and materials (and any copies) containing, reflecting, incorporating or based on the other party's Confidential Information;

    - erase all the other party's Confidential Information from computer and communications systems and devices used by it, including such systems and data storage services provided by third parties (to the extent technically and legally practicable); and

    - certify in writing to the other party that it has complied with the requirements of this clause, provided that a recipient party may retain documents and materials containing, reflecting, incorporating or based on the other party's Confidential Information to the extent required by law or any applicable governmental or regulatory authority. The provisions of this clause shall continue to apply to any such documents and materials retained by a recipient party, subject to clause 38 (Termination).

  - [Nothing in this agreement shall prevent either party from using any Tools, knowledge of which is contained in the unaided memory of such party's personnel [or those of its Affiliates] developed or disclosed under this agreement, provided that in doing so such party does not breach its obligations of confidentiality under this clause 26 or breach any Intellectual Property Rights of the other party [or any of its Affiliates]. An individual's memory is only "unaided" with respect to any information if the individual has not retained a copy of the information and has not intentionally memorised that information other than is required to perform the Services.]

  - Except as expressly stated in this agreement, no party makes any express or implied warranty or representation concerning its Confidential Information.

  - No party shall make, or permit any person to make, any public announcement concerning this agreement without the prior written consent of the other parties (such consent not to be unreasonably withheld or delayed), except as required by law, any governmental or regulatory authority (including, without limitation, any relevant securities exchange), any court or other authority of competent jurisdiction.

  - [The provisions of this clause 26 shall [continue to apply after termination [or expiry] of this agreement OR survive for a period of [five] years from termination [or expiry] of this agreement].]

  - The provisions of this clause 26 shall [continue to apply after termination [or expiry] of this agreement OR survive for a period of [five] years from termination [or expiry] of this agreement].

- Data protection

  - [INSERT APPROPRIATE DATA PROTECTION CLAUSES, SEE DRAFTING NOTE].

- Export [and compliance with policies]

  - Neither party shall export, directly or indirectly, any technical data acquired from the other party under this agreement (or any products, including software, incorporating any such data) in breach of any applicable laws or regulations (Export Control Laws), including United States export laws and regulations, to any country for which the United States or any other government or any agency thereof at the time of export requires an export licence or other governmental approval without first obtaining such licence or approval.

  - Each party undertakes:

    - contractually to oblige any third party to whom it discloses or transfers any such data or products to make an undertaking to it in similar terms to the one set out above; and

    - if requested, to provide the other party with any reasonable assistance, at the reasonable cost of the other party, to enable it to perform any activity required by any competent government or agency in any relevant jurisdiction for the purpose of compliance with any Export Control Laws.

  - [In performing its obligations under this agreement the [Supplier OR Customer] shall comply with the Mandatory Policies.]

- Warranties

  - The Supplier warrants and represents that:

    - the Licensed Software and Documentation are proprietary to the Supplier (except where otherwise stated in Schedule 1) and that, as far as it is aware, it has the right to license all [UK] Intellectual Property Rights in and to the Licensed Software and Documentation to the Customer and to provide the Support Services to the Customer;

    - [as far as it is aware, none of the Licensed Software or Documentation supplied by the Supplier under this agreement infringes the [UK] Intellectual Property Rights of any third party;]

    - the System at the Acceptance Date, and for [six] months after that date, will perform in all material respects in accordance with the Technical Specification;

    - it will perform the Support Services in a timely, reliable and professional manner, in conformity with Good Industry Practice by a sufficient number of competent Support Staff with appropriate skills, qualifications and experience, and has and will at all times have the ability and capacity to meet such requirements;

    - it is in compliance with, and will perform the Support Services in compliance with, all applicable law and regulations (save for Cybersecurity Laws); and

    - the Customer will receive good and valid title to all deliverables in connection with the Support Services, free and clear of all encumbrances and liens of any kind.

  - The sole remedies for breach of the warranties in clause 29.1(a) [and clause 29.1(b)] are set out in clause 30.

  - The sole remedy for breach of the warranty under clause 7.2 and this clause 29.1(c) shall be correction of Defects by the Supplier within a reasonable time from notification by the Customer of the Defect that constitutes such breach.

  - The warranties set out in clause 29.1 are in lieu of all other express or implied warranties or conditions, including implied warranties or conditions of satisfactory quality and fitness for a particular purpose, in relation to this agreement. Without limitation, the Supplier specifically denies any implied or express representation that the System will be fit:

    - to operate in conjunction with any hardware items or software products other than with those hardware items and software products that are identified in the Documentation as being compatible with the System; or

    - to operate uninterrupted or error-free.

  - The Supplier does not warrant or guarantee that it will be able to rectify all Defects, nor that any Defect which does not materially affect the Customer's operations using the Supported Software will be corrected before the issue of the next New Release.

  - Any unauthorised modifications, use or improper installation of the System by or on behalf of the Customer shall render all the Supplier's warranties and obligations under this agreement null and void.

  - The Supplier shall not be obliged to rectify any particular Defect if attempts to rectify such Defect other than normal recovery or diagnostic procedures have been made by the Customer's personnel or third parties without the permission of the Supplier.

  - [The Customer acknowledges that the only warranties in relation to the Third-Party Software and the Modified Software (Third Party) or the supply thereof are those contained in the licence from the third-party supplier(s) of the same, and that to the extent that any of such warranties are given to the Supplier, it will pass on the benefit of such warranties to the Customer [and its Affiliates].]

  - [Any Open-Source Software provided by the Supplier shall be used according to the terms and conditions of the specific licence under which the relevant Open-Source Software is distributed, but is provided "as is" and expressly subject to the disclaimer in clause 29.4.]

  - [Save in respect of any specific warranties given elsewhere in this agreement, the Supplier does not warrant or guarantee that the System, when taken in whole or in part, will:

    - comply with Cybersecurity Laws, or

    - contain no Vulnerabilities,

and it shall be the Customer's sole responsibility to ensure that the Business Requirements Specification and/or the Technical Specification detail all of the Customer's cybersecurity requirements, including any requirements that might be imposed on the Customer's business, operations or systems under Cybersecurity Laws, in sufficient detail so they can be implemented by the Supplier as part of the Work.]

  - The Customer:

    - warrants to the Supplier that it will at all times comply with all applicable laws and regulations with respect to its activities under this agreement and in connection with any part of the Supplier Software;

    - shall take reasonable steps not to introduce any Virus or Vulnerability to the Supplier Software or the network and information systems of the Supplier;

    - shall indemnify the Supplier against all liabilities, costs, expenses, damages and losses (including any direct, indirect or consequential losses, loss of profit, loss of reputation and all interest, penalties and legal and other [reasonable] professional costs and expenses) suffered or incurred by the Supplier arising out of any non-compliance by the Customer with this clause 29.11.

  - Each party warrants that it has full capacity and authority, and all necessary licences, permits and consents, to enter into and perform this agreement, and that those signing this agreement are duly authorised to bind the party for whom they sign.

- Intellectual Property Rights indemnity

  - The Supplier shall indemnify the Customer for any amounts awarded against the Customer in judgment or settlement of any claim arising out of or in connection with any claim that the Customer's use of the Licensed Software or Documentation, or the Customer's receipt of the benefit of the Services, in each case in accordance with this agreement, infringed a third party's Intellectual Property Rights, provided that, if any third party makes a claim, or notifies an intention to make a claim, against the Customer which may reasonably be considered likely to give rise to a liability under this indemnity (Claim), the Customer:

    - as soon as reasonably practicable, gives written notice of the Claim to the Supplier, specifying the nature of the Claim in reasonable detail;

    - does not make any admission of liability, agreement or compromise in relation to the Claim without the prior written consent of the Supplier (such consent not to be unreasonably conditioned, withheld or delayed);

    - gives the Supplier and its professional advisers access at reasonable times (on reasonable prior notice) to its premises and its officers, directors, employees, agents, representatives or advisers, and to any relevant assets, accounts, documents and records within the power or control of the Customer, so as to enable the Supplier and its professional advisers to examine them and to take copies (at the Supplier's expense) for the purpose of assessing the Claim; and

    - subject to the Supplier providing security to the Customer to the Customer's reasonable satisfaction against any claim, liability, costs, expenses, damages or losses which may be incurred, takes such action as the Supplier may reasonably request to avoid, dispute, compromise or defend the Claim.

  - Without prejudice to clause 29.6, the Supplier shall not in any circumstances have any Claim:

    - caused or contributed to by the Customer's use of the Licensed Software, Documentation or Services in combination with software not supplied or approved in writing by the Supplier (other than the operating system of any Computer Hardware, provided that the Supplier was notified in writing of the identity of this operating system before this agreement was entered into);

    - based on use of any version of the Licensed Software other than the latest version supplied by the Supplier, if such claim could have been avoided by the use of such supplied version; or

    - where the claim for infringement arises in respect of a feature of the System which was specified by the Customer in the Business Requirements Specification.

  - If use of the Licensed Software, Documentation or receipt of the benefit of the Support Services becomes, or, in the opinion of qualified legal counsel, is likely to become, the subject of any such claim, the Supplier may:

    - replace all or part of the System or Documentation or Services with functionally equivalent software, documentation or services without any charge to the Customer;

    - modify the System or Documentation or Services as necessary to avoid such claim, provided that the System, documentation or services (as amended) functions in substantially the same way as they did before modification;

    - procure for the Customer a licence from the relevant claimant to continue using the System, Documentation or Services (as the case may be).

  - If:

    - use of the Licensed Software, Documentation or Services is determined in a court of law to be infringing;

    - the Supplier is advised by a barrister of at least ten years' call that use or possession by the Customer [or any of its Affiliates] of the Licensed Software or Documentation or Services in accordance with this agreement is likely to constitute infringement of a third party's rights; or

    - an injunction or similar order is granted in connection with any claim falling within the scope of clause 30.1 which prevents or restricts the use or possession by the Customer [or any of its Affiliates] of the Licensed Software or Documentation or Services in accordance with this Agreement,

and the Supplier is unable, after best efforts, to procure for the Customer the right to continue using the System or the Documentation or the Services, or to provide the Customer with functionally equivalent non-infringing software, documentation or services this agreement and the Licence will be terminated.

  - Notwithstanding any other provision in this agreement, clause 30.1 shall not apply to the extent that any claim or action referred to in that clause arises directly or indirectly through the possession, use, development, modification or maintenance of any Third-Party Software or Modified Software (Third-Party) or through the breach of any Third Party Licence by the Customer [or any of its Affiliates] howsoever arising.

  - If a payment due from the Supplier under this clause is subject to tax (whether by way of direct assessment or withholding at its source), the Customer shall be entitled to receive from the Supplier such amounts as shall ensure that the net receipt, after tax, to the Customer in respect of the payment is the same as it would have been were the payment not subject to tax.

  - Nothing in this clause shall restrict or limit the Customer's general obligation at law to mitigate a loss it may suffer or incur as a result of an event that may give rise to a claim under this indemnity.

- Limitation of liability

  - Except as expressly provided in this agreement and to the fullest extent permitted by applicable law:

    - the Customer shall be solely responsible, as against the Supplier, for any opinions, recommendations, forecasts or other conclusions made or actions taken by the Customer, any client of the Customer or any other third party based (wholly or in part) on the results obtained from the use of the System or the Services by the Customer;

    - the Supplier shall have no liability for any damage caused by errors or omissions in any information or instructions provided to the Supplier by the Customer in connection with the Services; and

    - all warranties, representations, conditions and all other terms of any kind whatsoever implied by statute or common law are excluded from this agreement.

  - Neither party excludes or limits liability to the other party for:

    - fraud or fraudulent misrepresentation;

    - death or personal injury caused by negligence;

    - a breach of any obligations implied by section 12 of the Sale of Goods Act 1979 or section 2 of the Supply of Goods and Services Act 1982; or

    - any matter for which it would be unlawful for the parties to exclude liability.

  - Subject to clause 31.2, the Supplier shall not in any circumstances be liable whether in contract, tort (including for negligence and breach of statutory duty howsoever arising), misrepresentation (whether innocent or negligent), restitution or otherwise, for:

    - any loss (whether direct or indirect) of profits, business, business opportunities, revenue, turnover, reputation or goodwill;

    - any loss or corruption (whether direct or indirect) of data or information;

    - loss (whether direct or indirect) of anticipated savings or wasted expenditure (including management time); or

    - any loss or liability (whether direct or indirect) under or in relation to any other contract.

  - Clause 31.3 shall not prevent claims, which fall within the scope of clause 31.5, for:

    - direct financial loss that are not excluded under any of the categories set out in clause 31.3(a) to clause 31.3(d); or

    - tangible property or physical damage.

  - Subject to clause 31.2, the Supplier's total aggregate liability in contract [(including in respect of the indemnity at clause 30.1)], tort (including negligence and breach of statutory duty howsoever arising), misrepresentation (whether innocent or negligent), restitution or otherwise, arising in connection with the performance or contemplated performance of this agreement or any collateral contract shall be limited to £[AMOUNT].

  - The parties acknowledge and agree that any dates quoted for delivery of the Work or the Support Services are approximate only, and that the time of delivery is not of the essence. The Supplier shall not be liable for any delay in delivery of the Work or the Support Services that is caused by an event, circumstance or cause within the scope of clause 43 or the Customer's failure to provide the Supplier with adequate delivery instructions.

- Assignment and subcontracting

  - Subject to clause 32.2, this agreement is personal to the parties and neither party shall assign, transfer, mortgage, charge, subcontract, delegate, declare a trust of or deal in any other manner with any or all of its rights and obligations under this agreement without the prior written consent of the other party (such consent not to be unreasonably withheld or delayed).

  - Either party may assign or subcontract any or all of its rights and obligations under this agreement to a member of its Group for so long as that company remains a member of the assignor's group. The assignor shall procure that such company assigns any rights assigned to it in accordance with this clause 32.2 back to the assignor or another member of the assignor's Group immediately before it ceases to be a member of the assignor's Group. A party who subcontracts the performance of any or all of its obligations under this agreement to a member of its Group shall immediately resume the performance of such obligations on such company ceasing to be a member of its Group[, or delegate the performance of such obligations to such other member of its Group as it may nominate].]]

  - [Where a party requests consent to an assignment or subcontract pursuant to clause 31.1, then, to help the other party reach a decision on the proposed assignment or subcontract, the first party shall provide the other party [with a copy of any proposed assignment agreement or subcontract, together] with any information that the other party may reasonably require about the proposed assignee or subcontractor. [If the other party gives its consent to the assignment or subcontract, the first party shall implement an appropriate system of [due diligence,] [audit,] [and] [training] for its assignee or subcontractor designed to ensure its compliance with the other party's [SPECIFY RELEVANT BUSINESS POLICIES, E.G., ANTI-SLAVERY POLICY].]

- Duration

  - This agreement shall, subject to clause 33.2, commence on the Commencement Date and shall continue, unless terminated earlier in accordance with its terms, including clause 34, until the Work has been completed.

  - The Support Services shall commence on the Support Commencement Date and shall continue until the Support Services are terminated in accordance with clause 34.5(b), unless terminated earlier in accordance with any of the other provisions of clause 34.

  - The Licence shall commence on the Commencement Date and shall continue in force until termination in accordance with this agreement, including clause 34.

- Termination

Warning: You are strongly advised to read the drafting note dealing with this clause before use which includes the potential impact of the Transfer of Undertakings (Protection of Employment) Regulations 2006 (SI 2006/246).

  - [Without affecting any other right or remedy available to it, either party may terminate this agreement with immediate effect by giving [written] notice to the other party if:

    - [the other party fails to pay any amount due under this agreement on the due date for payment and remains in default not less than [NUMBER] days after being notified [in writing] to make such payment;]

    - the other party commits a material breach of any [other] term of this agreement and (if such breach is remediable) fails to remedy that breach within a period of [NUMBER] days after being notified [in writing] to do so;

    - [the other party repeatedly breaches any of the terms of this agreement in such a manner as to reasonably justify the opinion that its conduct is inconsistent with it having the intention or ability to give effect to the terms of this agreement;]

    - the other party suspends, or threatens to suspend, payment of its debts or is unable to pay its debts as they fall due or admits inability to pay its debts or [(being a company or limited liability partnership) is deemed unable to pay its debts within the meaning of section 123 of the Insolvency Act 1986 as if the words "it is proved to the satisfaction of the court" did not appear in sections 123(1)(e) or 123(2) of the Insolvency Act 1986 OR (being an individual) is deemed either unable to pay its debts or as having no reasonable prospect of so doing, in either case, within the meaning of section 268 of the Insolvency Act 1986 OR (being a partnership) has any partner to whom any of the foregoing apply];

    - the other party commences negotiations with all or any class of its creditors with a view to rescheduling any of its debts, or makes a proposal for or enters into any compromise or arrangement with its creditors [other than (being a company) for the sole purpose of a scheme for a solvent amalgamation of that other party with one or more other companies or the solvent reconstruction of that other party];

    - the other party applies to court for, or obtains, a moratorium under Part A1 of the Insolvency Act 1986;

    - a petition is filed, a notice is given, a resolution is passed, or an order is made, for or in connection with the winding up of the other party (being a company, limited liability partnership or partnership) [other than for the sole purpose of a scheme for a solvent amalgamation of that other party with one or more other companies or the solvent reconstruction of that other party];

    - an application is made to court, or an order is made, for the appointment of an administrator or if a notice of intention to appoint an administrator is given or if an administrator is appointed over the other party (being a company, partnership or limited liability partnership);

    - the holder of a qualifying floating charge over the assets of that other party (being a company or limited liability partnership) has become entitled to appoint or has appointed an administrative receiver;

    - a person becomes entitled to appoint a receiver over all or any of the assets of the other party or a receiver is appointed over all or any of the assets of the other party;

    - a creditor or encumbrancer of the other party attaches or takes possession of, or a distress, execution, sequestration or other such process is levied or enforced on or sued against, the whole or any part of its assets and such attachment or process is not discharged within [14] days;

    - any event occurs, or proceeding is taken, with respect to the other party in any jurisdiction to which it is subject that has an effect equivalent or similar to any of the events mentioned in clause 34.1(d) to clause 34.1(k) (inclusive);

    - the other party suspends or ceases, or threatens to suspend or cease, to carry on all or a substantial part of its business[; or]

    - [the other party's financial position deteriorates so far as to reasonably justify the opinion that its ability to give effect to the terms of this agreement is in jeopardy; or]

    - there is a change of control of the other party [(within the meaning of section 1124 of the Corporation Tax Act 2010)][; or]

    - [any warranty given in clause 29 is found to be untrue or misleading.]

  - Where the ground for termination under clause 34.1 relates to the Support Services or the Licence, the party entitled to terminate may, instead or in addition, terminate the Support Services or the Licence (respectively).

  - For the purposes of clause 34.1(b), a material breach means:

    - a breach of any of the obligations set out in clauses [NUMBERS]; or

    - a breach that has a serious effect on the benefit the terminating party would otherwise derive from this agreement [over any [NUMBER] month period during its term].

  - Either party may terminate this agreement [and/or the Support Services] in accordance with clause 43.

  - The Customer may terminate:

    - this agreement immediately by written notice to the Supplier if there is any change of Control of the Supplier or under clause 10.3(c) or clause 12.4(c);

    - the Support Services at or after the expiry of [three] year[s] from the Support Commencement Date by giving at least 90 days' prior written notice.

  - The Customer may terminate the Licence at any time by giving written notice to the Supplier and by complying with clause 34.7.

  - On termination of the Licence, the Customer shall either return to the Supplier or, at the Supplier's option, destroy all physical copies of the Licensed Software and Documentation, and shall ensure that any digital copies on hard discs or other storage means associated with any computer equipment owned or controlled by the Customer are permanently deleted. Any digital copies shall be considered permanently deleted, for the purposes of this clause 34.7 where they have been put beyond use by the Customer.

  - This agreement shall automatically terminate on termination or expiry of the Licence, but the expiry or termination of this agreement (however caused) shall not automatically terminate the Licence or the Support Services. Any provisions of this agreement which relate to the Licence or the Support Services shall remain in full force and effect until the expiry or termination of the Licence or the Support Services (respectively).

  - Other than as set out in this agreement, neither party shall have any further obligation to the other under this agreement after its termination.

  - Any provision of this agreement which expressly or by implication is intended to come into or continue in force on or after termination of this agreement, including clause 1, clause 17, clause 26 to clause 31, and clause 34 shall remain in full force and effect.

  - Termination or expiry of this agreement shall not affect any rights, remedies, obligations or liabilities of the parties that have accrued up to the date of termination or expiry, including the right to claim damages in respect of any breach of the agreement which existed at or before the date of termination or expiry.

  - Notwithstanding its obligations in this clause 34, if a party is required by any law, regulation, or government or regulatory body to retain any documents or materials containing the other party's Confidential Information, it shall notify the other party in writing of such retention, giving details of the documents and/or materials that it must retain.

  - On termination of this agreement for any reason, each party shall as soon as reasonably practicable:

    - return, destroy or permanently delete (as directed in writing by the other party) any documents, handbooks, CD-ROMs or DVDs or other information or data provided to it by the other party containing, reflecting, incorporating or based on Confidential Information belonging to the other party. If required by the other party, it shall provide written evidence (in the form of a letter signed by its [TITLE OF RELEVANT OFFICER]) no later than [NUMBER] days after termination of this agreement that these have been destroyed and that it has not retained any copies of them (except for one copy that it may use for audit purposes only and subject to the confidentiality obligations in clause 26), provided that the Customer may retain copies of any Supplier Confidential Information incorporated into the Supplier Software or to the extent necessary to allow it to make full use of the Services and rights granted under any Licence or Third-Party Licence which is still in force;

    - permanently delete any proprietary software belonging to the other party and not the subject of a current licence granted by the other party from its IT network and hard disks or other storage means associated with any computer equipment owned or controlled by the other party. Each party shall provide written confirmation (in the form of a letter signed by its [TITLE OF RELEVANT OFFICER]) no later than [NUMBER] days after termination of this agreement that this software has been deleted;

    - subject to clause 34.14(b), return all of the other party's equipment and materials, failing which, the other party may enter the relevant premises and take possession of them, provided, regarding the Customer's rights under this clause 34.13(c), that the Customer has (if appropriate) paid the Supplier in full for such equipment and materials. Until these are returned or repossessed, [the party in possession] shall be solely responsible for their safe-keeping,

and any electronic data shall be considered deleted, for the purposes of this clause 34.13, where it has been put beyond use by the deleting party.

  - On termination of this agreement for any reason, the Supplier shall:

    - [promptly refund such portion of the Price or Support Charges (as the case may be) as relates to the period after expiry or termination on a pro rata basis];

    - as soon as reasonably practicable, vacate the Customer's premises leaving them clean and tidy and removing any goods, materials or equipment belonging to it. Any goods, materials or equipment that have not been removed after [NUMBER] days after termination of this agreement may be disposed of by the Customer as it thinks fit.

  - On termination of this agreement for any reason, the Customer shall immediately pay any outstanding unpaid invoices and interest due to the Supplier. The Supplier shall submit invoices for any Services that it has supplied, but for which no invoice has been submitted, and the Customer shall pay these invoices immediately on receipt.

- Waiver

  - A waiver of any right or remedy is only effective if given in writing [and shall not be deemed a waiver of any subsequent right or remedy].

  - A delay or failure to exercise, or the single or partial exercise of, any right or remedy does not waive that or any other right or remedy, nor does it prevent or restrict the further exercise of that or any other right or remedy.

- Rights and remedies

Except as expressly provided in this agreement, the rights and remedies provided under this agreement are in addition to, and not exclusive of, any rights or remedies provided by law.

- Entire agreement

  - This agreement constitutes the entire agreement between the parties.

  - Each party acknowledges that in entering into this agreement it does not rely on any statement, representation, assurance or warranty (whether made innocently or negligently) that is not set out in this agreement. Each party agrees that it has no claim for innocent or negligent misrepresentation [or negligent misstatement] based on any statement in this agreement.

- Variation

No variation of this agreement shall be effective unless it is in writing and signed by the parties (or their authorised representatives).

- Severance

  - If any provision or part-provision of this agreement is or becomes invalid, illegal or unenforceable, it shall be deemed modified to the minimum extent necessary to make it valid, legal and enforceable. If such modification is not possible, the relevant provision or part-provision shall be deemed deleted. Any modification to or deletion of a provision or part-provision under this clause shall not affect the validity and enforceability of the rest of this agreement.

  - If any provision or part-provision of this agreement is invalid, illegal or unenforceable, the parties shall negotiate in good faith to amend such provision so that, as amended, it is legal, valid and enforceable, and, to the greatest extent possible, achieves the intended commercial result of the original provision.

- Counterparts

This agreement may be executed in any number of counterparts, each of which constitutes a duplicate original, but all the counterparts together constitute the one agreement.

- Third-party rights

[Unless it expressly states otherwise, this OR This] agreement does not give rise to any rights under the Contracts (Rights of Third Parties) Act 1999 to enforce any term of this agreement.

OR

  - [The Supplier and any of its Affiliates may enforce the terms of [clause [NUMBER] OR this agreement] subject to and in accordance with the provisions of clause [NUMBER], this agreement and the Contracts (Rights of Third Parties) Act 1999.

OR

It is agreed that it is intended to confer a benefit on the Supplier and its Affiliates under [clause [NUMBER] OR this agreement], provided that the rights of such Affiliates under this agreement shall only be enforceable by the Supplier on their behalf. The Supplier will owe no duty to enforce such rights and it may conduct or compromise any relevant proceedings as it sees fit.]

  - Except as expressly provided in clause 41.2 a person who is not a party to this agreement shall not have any rights under the Contracts (Rights of Third Parties) Act 1999 to enforce any term of this agreement, but this does not affect any right or remedy of a third party which exists, or is available, apart from that Act.

  - The rights of the parties to terminate, rescind or agree any variation, waiver or settlement under this agreement is not subject to the consent of any person that is not a party to this agreement.]

- No partnership or agency

  - Nothing in this agreement is intended to, or shall be deemed to, establish any partnership or joint venture between any of the parties, constitute any party the agent of another party, or authorise any party to make or enter into any commitments for or on behalf of any other party [except as expressly provided in clause[s] [NUMBER(S)]].

  - Each party confirms it is acting on its own behalf and not for the benefit of any other person.

- Force majeure

Neither party shall be liable for any delay or failure in the performance of its obligations for so long as and to the extent that such delay or failure results from events, circumstances or causes beyond its reasonable control. If the period of delay or non-performance continues for [NUMBER] [days], the party not affected may terminate this agreement by giving [not less than [NUMBER] days'] written notice to the affected party.

- Notices

  - Any notice given to a party under or in connection with this contract shall be in writing and shall be:

    - delivered by hand or by pre-paid first-class post or other next working day delivery service at its registered office (if a company) or its principal place of business (in any other case)[; or]

    - sent by email to the following addresses (or an address substituted in writing by the party to be served):

      - Supplier: [ADDRESS].

      - Customer: [ADDRESS].

  - Any notice shall be deemed to have been received:

    - if delivered by hand, at the time the notice is left at the proper address;

    - if sent by [pre-paid first-class post or other] next working day delivery service, at [9.00 am] on the [second] Business Day after posting[; or]

    - if sent by email, at the time of transmission, or, if this time falls outside Business Hours in the place of receipt, when Business Hours resume.

  - This clause does not apply to the service of any proceedings or other documents in any legal action or, where applicable, any arbitration or other method of dispute resolution.

- Dispute resolution

  - Any dispute which may arise between the parties concerning this agreement shall be determined as provided in this clause 45.

  - For the purpose of this clause 45, a dispute shall be deemed to have arisen when one party serves on the other a notice in writing stating the nature of the dispute.

  - Unless this agreement has already been terminated by the date of the notice of dispute, the Supplier shall, in every case, continue with the Work with all due diligence regardless of the nature of the dispute and the Customer shall continue to make payments in accordance with Schedule 4.

  - After service of the notice of dispute, the following procedure shall be followed by the parties (all periods specified in this clause 45.4 shall be extendable by mutual agreement):

    - within [two] days, the Project Manager and the Customer Representative shall meet to attempt to settle the dispute;

    - if the Project Manager and the Customer Representative are unable to reach a settlement within [seven] days from the date of service of the notice, the [managing directors] of each of the parties shall meet within the following [seven] days to attempt to settle the dispute; and

    - if no settlement results from the meeting specified in clause 45.4(b) for the following [28] days the parties shall attempt to settle the dispute by mediation by an independent mediator, with costs to be shared equally between the parties.

  - If no settlement is reached under clause 45.4:

    - if the dispute is of a technical nature concerning the interpretation of the Business Requirements Specification or Technical Specification or any similar or related matter, then such dispute shall be referred for arbitration, to be carried out in accordance with the arbitration procedure set out in ANNEX I. The arbitrator's decision shall (in the absence of clerical or manifest error) be final and binding on the parties and their fees for so acting shall be borne by the parties in equal shares unless they determine that the conduct of either party is such that such party should bear all of such fees;

    - in the case of a dispute over purely legal issues, or where disposition of the legal issues would dispose of all other issues in dispute, the matter shall be brought before the English High Court in the most expeditious manner possible, and the parties agree to co-operate in the speedy conduct of such legal proceedings; and

    - in any other case, the dispute shall be determined by the English High Court and the parties submit to the exclusive jurisdiction of such court for such purposes.

- Governing law

This agreement and any dispute or claim arising out of or in connection with it or its subject matter or formation (including non-contractual disputes or claims) shall be governed by and interpreted in accordance with the law of England and Wales.

- Jurisdiction

The parties irrevocably agree that the courts of England and Wales shall have [exclusive OR non-exclusive] jurisdiction to settle any dispute or claim that arises out of or in connection with this agreement or its subject matter or formation (including non-contractual disputes or claims).

This agreement has been entered into on the date stated at the beginning of it.

- Supplier Hardware and Software

Part A: Supplier Hardware

Part B: Supplier Software

- Supplier Standard Software

- Third-Party Software [THE OPEN-SOURCE SOFTWARE AND ANY PROPRIETARY THIRD-PARTY SOFTWARE]

- Modified Software

(a) Modified Software (Supplier)

(b) Modified Software (Third Party)

- Bespoke Software

- Documentation

- Supported Software

- Customer Hardware and Software

Part A: Customer Hardware

Part B: Customer Software

- Services, site and commencement

Part A: Services

- Maintenance and support

- Training

- Consultancy

- Disaster recovery/business continuity

Part B: Site(s)

Part C: Commencement date

Part D: Support Commencement date

Part E: Customer's security requirements

- Price, payment and address for notices

Part A: Price

Part B: Payment Schedule (including Scheduled invoice dates) and address for invoices

Part C: Annual support charge

Part D: Training Charge

Part E: Consultancy Charge

Part F: Charge for business continuity / disaster recovery services

Part G: Address for notices

- Licence details

Part A: Customer's Business

Part B: Number of Licensed Users

[Part C: Country specific amendments]

- [MANDATORY POLICIES ]

[LIST [AND ATTACH] THE MANDATORY POLICIES HERE]

The Mandatory Policies are:

[Modern Slavery and Human Trafficking Policy]

[Corporate and Social Responsibility Policy]

[Data and Privacy Policy]

[Ethics and Anti-Bribery Policy]

[Expenses Policy]

[Cybersecurity]

[Business Continuity and Disaster Recovery]

| Signed by [NAME OF DIRECTOR] for and on behalf of [NAME OF SUPPLIER] |  | .................... Director |
| --- | --- | --- |
| Signed by [NAME OF DIRECTOR] for and on behalf of [NAME OF CUSTOMER] |  | .................... Director |

Business Requirement Specification

Technical Specification

Implementation Plan

Hardware Pre-installation Plan

Software Pre-installation Plan

[Acceptance Tests]

[Maintenance and Support Agreement]

[Customer's health and safety regulations for employees [and contractors]]

[Arbitration Procedure]